**Group Name: TriageTag Team**

**Date of Meeting: 9/20/16**

**Location of Meeting: Student Success Center Room 014**

**Start and End Times: 8:00am - 9:20am**

**Members Attending: Jonathan Carpenter, Vincent Haenni, Troy Caplinger, Anthony Inman**

**Members Not Attending: None**

**Guests Attending: None**

**Review of Current and Pending Milestones**

The current project timeline should be examined and a summary of whole-group milestones due to be, or soon to be, completed, should be made here. The whole group takes part in this discussion and the consensus is recorded here

**Current Milestones**

* Examined and discussed each team member’s deliverables
* Decided on team name
* Established a team folder

**Pending Milestones**

* Decide on level of implementation (Full implementation, or functional prototype)
* Pick a mobile RFID Scanner
* Pick RFID Tag
* Pick an OS for server
* Pick a mobile device
* Pick an OS for the mobile device
* Pick a relational database (SQL Lite)
* Setup version control system(Git)
* Create Critical Design Review
* Establish a project timeline (Research Gantt Charts, Excel, ...)
* Decide on programming language(s)

**Summary of Progress on Action Items Due At This Meeting (Member Reports)**

Every member should make a PERSONAL report.

Every member should relate personal activities to group goals, milestones, and/or action items assigned to her/him in previous meetings.

Every member should have a concrete artifact or artifacts SHOWN and DISTRIBUTED at the meeting.

Every member’s artifacts should be reviewed by other team members for suitability. Any consensus for or against suitability should be recorded along with actionable advice, if any.

Due today:

Anthony: delivered a report detailing options for the RFID scanner we want to use

Vince: delivered report detailing options for RFID tags

Jonathan: delivered report on how we can set up version control system for our code using BitBucket.

Troy:

**Discussion of Current Group Status WRT Current and Pending Milestones**

The whole group should discuss their overall status toward meeting current and pending milestones. All members should participate in this discussion and the group consensus is recorded here.

Completed Current milestones:

* Decided on meeting day
* Decided on team name
* Established a team folder

**Decisions with Respect to LONG TERM WHOLE GROUP GOALS.**

If any modifications are to be made to whole group goals and/or milestones. RECORD THEM HERE in concrete terms. All group members should agree to such changes.

Decided on implementing TriageTag System.

**Discussion of Action Items and Action Item Assignment for Next Meeting**

The group should assign new action items to each group member. If need be, the group milestones and planning grid should be modified. Every action item should be assigned a due date and the due date recorded in the minutes. Individuals MAY have more than one action item assigned to him/her. Be sure that each action item results in a concrete artifact that can be reviewed. Record in the minutes exactly what those artifacts are.

Anthony Inman

1. Research RFID mobile scanner
   1. Have a list or decide on a particular RFID scanner(s)
      1. pros for scanner(s)
      2. cons for scanner(s)

Jonathan Carpenter

1. Setup a version Control System
   1. Research a version control system
   2. Pick a version control system
   3. Have a tutorial on how to access, upload, edit information

Troy Caplinger

1. Research project timeline organization schemes
   1. Have a list or decide on a particular timeline(s)
      1. pros for timeline(s)
      2. cons for timeline(s)

Vincent Haenni

1. Research RFID passive RFID tags
   1. Have a list or decide on a particular RFID tag(s)
      1. pros for tag(s)
      2. cons for tag(s)